## Slide 1: Waterfall model
Advantages vs Limitations

## Slide 2: Advantages - Waterfall model
stability of requirements throughout the development life cycle;
the possibility of consistent elimination of difficulties;
certainty and clarity of model steps and ease of its application;
simplification of the possibility of planning, controlling and managing the project;
availability for understanding by customers;
performance for projects with clear and understandable, but difficult to implement requirements;
efficiency for projects with high quality requirements in the absence of strict cost and schedule constraints.

## Slide 3: Limitations - Waterfall model
the complexity of a clear formulation of requirements at the beginning of the life cycle and the impossibility of their dynamic change throughout it;
the sequence of the linear structure of the development process, resulting in a return to the previous steps to solve problems, leads to increased costs and disruption of the work schedule;
unsuitability of the intermediate product for use;
the impossibility of flexible modeling systems that have no analogues;
late detection of problems associated with the assembly, due to the simultaneous integration of all the results at the end of development;
lack of user participation in the creation of the system - only at the very beginning (when developing requirements) and at the end (during acceptance tests);
the impossibility of a preliminary assessment of the quality of the system by the user;
the problem of financing the project due to the complexity of the one-time allocation of large funds.

## Slide 4: Agile
Advantages vs Limitations

## Slide 5: Advantages - Agile
reducing the impact of serious risks in the early stages of the project, which leads to minimizing the costs of eliminating them;
organization of effective feedback from the project team with the customer (as well as customers, stakeholders) and the creation of a product that really meets its needs;
focus on the most important and critical areas of the project;
continuous iterative testing to evaluate the success of the entire project as a whole;
early detection of conflicts between requirements, models and project implementation;
more uniform loading of project participants;
effective use of accumulated experience;
real assessment of the current state of the project and, as a result, great confidence of customers and direct participants in its successful completion.
costs are distributed across the entire project, rather than grouped at the end.

## Slide 6: Limitations - Agile
A holistic understanding of the possibilities and limitations of the project for a very long time.
During iterations, you have to discard some of the work done earlier.
The conscientiousness of specialists in the performance of work is still declining, which is psychologically explicable, because they are constantly influenced by the feeling that “anyway, everything can be redone and improved later

## Slide 7: Spiral model
Advantages vs Limitations

## Slide 8: Advantages - Spiral model
the presence of risk analysis actions, which ensures their reduction and early determination of insurmountable risks;
ensuring the partitioning of a large potential scope of project implementation into small parts;
the priority of the implementation of crucial functions with a high degree of risk, which allows, if necessary, to stop work on the project in the early cycles of the model and reduce costs;
flexible design capability based on the advantages of a cascade model while simultaneously resolving iterations;
Realization of the benefits of the incremental model (incremental output, shorter work schedule, unchanged resources with a gradual growth of the system);
implementation of communication with the user with high frequency and in the early stages of the model, which ensures the creation of the desired high quality product;
possibility of user evaluation of the system at the early stages, due to the use of accelerated prototyping in the development life cycle;
opportunity for users to participate in planning, risk analysis, design, development, implementation of assessment activities;
improvement of the administrative management of development life cycle processes, costs, compliance with the schedule and staffing, which is achieved by performing an analysis (review) at the end of each iteration;
increased productivity through the use of reusable results;
increase the likelihood of predictable system behavior by clarifying goals;
no need for a preliminary allocation of all necessary financial resources for the project;
the possibility of regularly estimating total costs, which results in their overall reduction.

## Slide 9: Limitations - Spiral model
high cost of the model due to the cost and additional time spent on planning, setting goals, performing risk analysis and prototyping during the passage of each spiral cycle;
unreasonably high cost model for projects with low risk or small size;
the complexity of the model structure, which leads to the complexity of its use by developers, managers and customers;
the need for highly professional knowledge for risk assessment;
the possibility of postponing the completion of the project due to the desire of the customer to improve each version created;
the need for processing additional documentation due to the large number of intermediate cycles;
the need for a clear distribution of work among developers;
the difficulty of defining criteria for continuing the development process at the next iteration;
the need for powerful tools and prototyping techniques.

## Slide 10: V-Model
Advantages vs Limitations

## Slide 11: Advantages - V-Model
planning for the early stages of developing a testing system;
ensuring certification and verification of all intermediate results of development;
simplification (compared to the cascade model) of tracking the development process, the possibility of more realistic use of the project schedule;
ease of use.

## Slide 12: Limitations - V-Model
high cost of the model due to the cost and additional time spent on planning, setting goals, performing risk analysis and prototyping during the passage of each spiral cycle;
unreasonably high cost model for projects with low risk or small size;
the complexity of the model structure, which leads to the complexity of its use by developers, managers and customers;
the need for highly professional knowledge for risk assessment;
the possibility of postponing the completion of the project due to the desire of the customer to improve each version created;
the need for processing additional documentation due to the large number of intermediate cycles;
the need for a clear distribution of work among developers;
the difficulty of defining criteria for continuing the development process at the next iteration;
the need for powerful tools and prototyping techniques.